Initial Project Planning Template

| Date | 15 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-2062 |
| Project Name | Credit card Approval Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preprocessing | USN-1 | As a developer, I want to collect applicant and credit history datasets so that the model can be trained using reliable data. | 3 | High | Sathuluri V S S Keerthana Sarvani | 01-06-2026 | 07-06-2026 |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I want to clean, preprocess, and encode the dataset so that it can be used for machine learning. | 5 | High | Konakanchi Sai Sirisha | 01-06-2026 | 07-06-2026 |
| Sprint-2 | Machine Learning Model | USN-3 | As a developer, I want to train and evaluate the Random Forest model so that it can accurately predict credit card approval. | 8 | High | Fayaz Sayed | 08-06-2026 | 15-06-2026 |
| Sprint-2 | Model Evaluation | USN-4 | As a developer, I want to evaluate the trained model using accuracy, precision, recall, F1-score, and ROCAUC so that the best-performing model is selected. | 3 | High | Fayaz Sayed | 08-06-2026 | 15-06-2026 |
| Sprint-3 | Web Application Development | USN-5 | As a user, I want to enter my personal and financial details through a web interface and instantly receive a credit card approval prediction. | 8 | High | Sathuluri V S S Keerthana Sarvani , Konakanchi Sai Sirisha,Fayaz Sayed | 16-06-2026 | 25-06-2026 |